## Slide 1: Unit 2 Project Selection and Evaluation
By prof aarti vyas

## Slide 2: Project identification and selection
Project Identification and selection is a process to assess each project idea and select the project with the highest priority.
The process of identifying a candidate idea for developing into a project is called Project Identification.
This is a systematic process. Project Identification process starts with the generation of a product idea. In order to select the most promising project the entrepreneur needs to generate a few ideas about the possible projects.

## Slide 3: Project identification and selection
Project selection starts from where project identification ends. Project selection is a careful study of each project idea in detail and choosing one of them for further consideration and development.
It is not too difficult to find good projects in need of investment or other assistance.

## Slide 4: Sources of new project ideas
Existing Industries
Availability of raw materials
Availability of skilled labor
Import/export statistics
Price trends

## Slide 5: Investment requirement
Some of the investment requirement to identify the suitable projects
Plant & Machinery Cost,
Total Capital Investment,
Cost of the project,
Rate of Return% (ROR)
Break Even Point

## Slide 6: Feasibility study
The main objective of feasibility study is to decide whether the organization should proceed with the project idea
It serve as a critical guideline as the project gets underway. Project managers can use the feasibility study to understand the project parameters, business goals and risk factors at play.

## Slide 7: Types of feasibility analysis
Marketing
Technical
Financial
Economical
Political
Environmental

## Slide 8: Project planning process
Identification
Formulation
Appraisal
Selection
Evaluation

## Slide 9: WBS

## Slide 10: Organization structure
A project operates in with people, process and technology of an organization. Projects have an impact on the culture, policies, procedures and other aspects of an organization. The organizational structure has a major influence on the execution of the project. The organizational structure decides the resources, communication methods and other aspects of project management.

## Slide 11: Organization structure
An organizational structure outlines how certain activities are directed to achieve the goals of an organization.
Successful organizational structures define each employee's job and how it fits within the overall system.

## Slide 12: Forms of project organization
Line and staff organizational structure
Functional organizational structure
Project organizational structure
Matrix organizational structure

## Slide 13: Role of project manager
Entrepreneur
Decision maker
Communicator
Change agent
Motivator
Foresighted and fire fighter

## Slide 14: Responsibility of project manager
Planning
Organizing
Controlling

## Slide 15: Leadership style
Leadership ability
Ability to develop people
Communication skills
Interpersonal skills
Ability to handle stress
Problem solving skills
Time management skills

## Slide 16: Conflict
Meaning

## Slide 17
Conflict is an inevitable in a project environment as change seems to be
When a project team members interact during the course of completing their tasks and responsibilities there is always a potential for conflict
Sometimes it is not possible for People from different diverse background skills norms to work together make decisions and try to meet project goals and objectives without conflict

## Slide 18: Sources of conflict
Conflict over project priority
Conflict over administration procedures
Conflict over technical opinions and performance trade off
Conflict over human resources
Conflict over cost and budget
Conflict over schedules
Personality conflict

## Slide 19: Relationship between project manager and line manager
Line Managers | Project Managers
Run departments | Run projects
Direct the work of other employees across departments | Direct the work of other employees in their own department
Are responsible for administrative management of employees they direct | Not responsible for administrative management of employees they direct

## Slide 20: Team management
Make plans for building a Team
Negotiate from team members
Organizing project team
Authority and responsibility
Holding kick off meeting
Get commitment from the team members
Establishing communication links among the team members
Conducting regular team building excrcise

## Slide 21: Diversity management
Diversity management refers to organizational actions that aim to promote greater inclusion of employees from different backgrounds into an organization’s structure through specific policies and programs. Organizations are adopting diversity management strategies as a response to the growing diversity of the workforce around the world.

## Slide 22: Change management
Change management is defined as the methods and manners in which a company describes and implements change within both its internal and external processes.
Project managers view change management as the process used to obtain approval for changes to the scope, timeline, or budget of a project.

## Slide 23: How to implement change
Define the change.
Select the change management team
Identify management sponsorship and secure commitment.
Develop implementation plan including metrics.
Implement the change—in stages, if possible.
Collect and analyze data.
Quantify gaps and understand resistance.
Modify the plan as needed and loop back to the implementation step.

## Slide 24: Thank you